KALPATHARU SOFTWARE LTD. (KALSOFTE ERP) SpinRise ERP — Module M01 — Purchase Requisition UI/UX Review Cycle — Consolidated CEO Decision Summary Review Date: 06 May 2026 — Updated: Thu 07 May 2026 — Version: R2.0 — 6 Reviewers

# Document Control

| Ver | Date | Change | Detail |
| --- | --- | --- | --- |
| R1.0 | Wed 06 May 2026 | Initial issue — 4 reviewers | Abinandan, Palanivel, Vignesh, Seenivasan — 25 findings |
| R2.0 | Thu 07 May 2026 | Updated — 6 reviewers | Added Muthuvel (5 observations) and Sasi (4 critical issues). 5 new findings (#26–#30). Action register updated. Phase register unchanged. |

| Prototype Version | SpinRise v0.1 / FSD v2.2 | Review Date | 06 May 2026 |
| --- | --- | --- | --- |
| Reviewers (6) | Abinandan (Dev), Sasi (Sr Dev), Palanivel (TL-IST), Vignesh (IST), Seenivasan (IST), Muthuvel (IST) | Version | R2.0 — updated to include Muthuvel and Sasi reviews |
| Total Findings | 30 unique findings across 6 reviewers (25 in R1.0 + 5 new in R2.0) | Next Deadline | Saturday 9 May 2026 — Web Form Blueprint (Abinandan) + Filter Doc (Palanivel) |
| R2.0 New Findings | Tab skip rule (Muthuvel) ¦ Budget Category conditional field — paper mills (Muthuvel) ¦ PR Type configurable default (Muthuvel) ¦ Add mode suppression rule (Sasi) ¦ Combined tab-validation standard (Sasi) ¦ Named customer requirement: Pallvaa Mills & SKS for multi-select (Sasi) |  |  |

# 1.  Reviewer Scorecard Summary

Palanivel (TL-IST) provided numerical scores. Other five reviewers provided qualitative assessments. CEO direction given against each section.

| Section | Abi | Pal | Vig | See | Mut | Sasi | CEO Direction |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Header / Layout | Strong | 4/5 | Good | Good | 4/5 | Good | Accepted — FSD amendments in progress |
| Item Grid UX | Gaps noted | 3/5 | Better | Good | 3/5 | 3/5 | 7 fixes directed — tab skip + auto row + validation |
| Item Lookup Modal | Ant Design concern | 4/5 | Good | Good | 5/5 | Good | F1 closed. Inline icon confirmed. Multi-select accepted. |
| Approval Pipeline | Remove | 3/5 | Move down | Keep | 4/5 | Good | Compact strip retained. Hidden in Add mode. |
| KPI Summary Strip | — | 4/5 | Useful | Useful | 3/5 | Good | 5 cards. Hidden in Add mode. Shows after save. |
| Print / PDF | — | 3/5 | Phase 2 | — | 5/5 | 4/5 | V1 fixes confirmed. Sig/stamp space noted by Muthuvel. |
| Overall Workflow | Strong base | 4/5 | Strong | Good | 5/5 | Good | Correct direction. All refinements directed. |

# 2.  Consolidated Findings and CEO Decisions

All 30 findings from six reviewers. Findings 26-30 are new in R2.0 and are highlighted. Findings 1-25 remain unchanged from R1.0.

Highlighted rows (amber) = new findings added in R2.0.

| # | Finding | Priority | Raised by | Decision | Action / Owner |
| --- | --- | --- | --- | --- | --- |
| 1 | Grid text all-caps — readability | Critical | All 6 | ACCEPTED | Mixed case. Title case labels. SpinRise typography standard. Web Form Blueprint. Abinandan. |
| 2 | Auto first row on New PR | Critical | Abi+Pal+Vig | ACCEPTED | Auto-insert row 1 on New PR. Cursor to Item Code. Web Form Blueprint. Abinandan. |
| 3 | F1 shortcut — browser reserved | Critical | Pal+See+Mut+Sasi | CLOSED | Browser-reserved in Chrome/Edge/Firefox. Inline search icon confirmed. Alt+Down / Ctrl+Space. Not a defect — do not raise again. |
| 4 | Mandatory field real-time indication | Critical | Sasi | ACCEPTED | On focus-out from empty mandatory editable field: red border + inline validation message. Works with tab skip rule (#26). Web Form Blueprint. Abinandan. |
| 5 | Approval Pipeline placement | High | All 6 | ACCEPTED | Compact read-only status strip. Hidden in Add mode (#28). Activates after save. Abinandan. |
| 6 | Scope & Sub-Cost Centre fields | High | All 6 | ESCALATED | Usage audit by Mariyaiya. IST input (Pal+See) due Thu 8 May. May become optional/config flag per PR Type. |
| 7 | Req. Date column truncated | High | Palanivel | ACCEPTED | Min 90px width. Responsive sizing. Web Form Blueprint. Abinandan. |
| 8 | Label abbreviations | High | MoM+All | ACCEPTED | Full labels, Title Case, no all-caps. All SpinRise forms. Web Form Blueprint. Abinandan. |
| 9 | Single-screen no-scroll design | High | CEO Dir. | CLOSED | Non-negotiable CEO direction. Header + grid + footer on one screen. No V/H scroll. |
| 10 | PR Date editable with login date default | High | MoM | ACCEPTED | FSD amendment by Mariyaiya. Abinandan implements after FSD approval. |
| 11 | Item thumbnail — PR grid line | Medium | MoM+See+Pal+Mut | ACCEPTED | Thumbnail from Item Master. Prevents wrong item selection. FSD amendment. Abinandan. |
| 12 | Item thumbnail — Lookup modal | Medium | Palanivel | ACCEPTED | Also in lookup modal results grid as thumbnail/hover. FSD amendment. Abinandan. |
| 13 | Sample field default = No | Medium | MoM (Abi) | ACCEPTED | FSD correction by Mariyaiya. Abinandan: implement default as No. |
| 14 | Rate selection — Last PO / Avg / Manual | Medium | Vig+Pal+Mut | ACCEPTED | 3-option toggle. Manual requires Justification field. Pal to provide ERP 7.4 baseline. FSD amendment. |
| 15 | Add Multiple — multi-select lookup | Medium | See+Sasi (Pallvaa/SKS) | ACCEPTED | Named customer req: Pallvaa Mills, SKS. Multi-select lookup for browse users. FSD amendment. Abinandan. |
| 16 | Add Multiple — row-count insert | Medium | Palanivel | ACCEPTED | Quick row-count for power users. Combined with #15. Web Form Blueprint. Abinandan. |
| 17 | Total Quantity KPI card + UOM grouping | Medium | Vig+Pal | ACCEPTED | 5th card. UOM grouping (Nos:241, Mtr:42). Subject to single-screen constraint. Abinandan. |
| 18 | PR List Screen with approval status | Medium | See+Pal | ACCEPTED | New FSD screen. PR No, Date, Dept, Requester, Total Value, Status, Link. Mariyaiya FSD. See input by Thu 8 May. |
| 19 | Colour-coded status badges | Medium | Palanivel | ACCEPTED | Requested=blue, Approved=green, Rejected=red, PO Raised=purple. SpinRise status standard. Web Form Blueprint. |
| 20 | Print info bar — screen only | Low | Vignesh | PHASE 2 | Approval Status, PO details, stock, pending actions above print preview. Not in printout. |
| 21 | Print info bar — printed banner p.1 | Low | Palanivel | PHASE 3 | Printed status banner on page 1 of PR copy. Travels with physical approval chain. |
| 22 | Item History drill-down navigation | Low | Seenivasan | PHASE 2 | GRN/Issue doc link from history row. Platform navigation architecture. |
| 23 | PR breadcrumb in history navigation | Low | Palanivel | ACCEPTED | Persistent PR No. sticky during tab nav. All SpinRise tx screens. Web Form Blueprint. |
| 24 | Action Bell icon — notifications | Low | Vignesh | DEFER | Platform shell level, not form level. SpinRise shell design phase. |
| 25 | Palanivel report format | Process | Palanivel | ADOPTED | Scorecard + findings + priority + effort + sprint buckets = standard for all future UX reviews. |
| 26 | Tab skip — auto-filled read-only fields | Critical | Muthuvel | ACCEPTED | Tab skips UOM, Stock, Rate (auto-filled read-only). Lands on Quantity after Item Code. All SpinRise grids. Web Form Blueprint. Abinandan. |
| 27 | Budget Category — paper mill vertical | High | Muthuvel | ACCEPTED | Conditional field. Visible only when PR Type=C AND division=Paper Mill profile. Invisible on spinning mill screens. Mandatory on paper mill capital PRs. FSD amendment + Sasi backend input. Mariyaiya. |
| 28 | PR Type — customer-configurable default | High | Muthuvel | ACCEPTED | Default PR Type configured per customer/division profile at implementation. Not hardcoded. FSD amendment. Mariyaiya. |
| 29 | Add mode suppression rule | Critical | Sasi | ACCEPTED | In Add mode: hide Created By, Approval Status, Approval Pipeline, KPI cards 3-5. KPI strip shows Total Lines + Approx. Budget only. All elements activate after first save. Web Form Blueprint. Abinandan. |
| 30 | Toolbar visual modernisation | High | Sasi | ACCEPTED | Structure retained (Add/Modify/Delete/Save/Cancel/Nav). Visual treatment modernised — web-native styling, not VB6 replica. Sasi to review Abinandan's Blueprint toolbar design. Full inline-editing switch rejected for v1. |

# 3.  Named Action Register

All open actions with owners and deadlines. Thu 8 May and Sat 10 May are the two deadline tiers. Every item has a named owner.

| Owner | Action | Deadline | Deliverable |
| --- | --- | --- | --- |
| Mariyaiya | FSD Amendment — PR Date editable, Sample=No, Item Image (grid+modal), Rate Selection+Justification, Add Multiple, PR List Screen, Scope/Sub-Cost usage, Budget Category (conditional, paper mill), PR Type configurable default, print spec corrections, Pallvaa Mills+SKS as named customers for multi-select | Fri 8 May 2026 | FSD amendment v1 for CEO approval |
| Palanivel + Seenivasan | IST input to Mariyaiya: Scope/Sub-Cost Centre usage per mill. Rate override practice in ERP 7.4. PR List Screen column/filter requirements from approver/store-keeper usage. | Fri 8 May 2026 | Input to Mariyaiya for FSD amendment |
| Palanivel | Reissue UX Feedback Report as v1.1 — reclassify F-03 from Critical to Browser Constraint Resolved by Design. Communicate F1 closure to all IST members, confirm acknowledgement. | Fri 8 May 2026 | V1.1 report + IST team F1 acknowledgement |
| Vignesh | Reissue MoM as v1.1 — correct company name in header (Kalpatharu Software Ltd. / SpinRise ERP), update Section 3.3 Approval Workflow description to reflect UI/UX review cycle. | Fri 8 May 2026 | MoM v1.1 for project records |
| Abinandan + Sasi | Component library decision — compare 2-3 options (grid capability, keyboard nav, bundle size, licence). Bring decision to CEO. | Fri 8 May 2026 | Component library decision to CEO |
| Mariyaiya + Sasi | Budget Category multi-vertical architecture — Mariyaiya to include conditional field in FSD. Sasi to assess backend implications for how customer profiles control field visibility before amendment is submitted. | Fri 8 May 2026 | FSD amendment input from Sasi |
| Abinandan + Sasi | Web Form Blueprint v1 — typography, colour (hex), field alignment, numeric standards, inline icon lookup standard, auto-row, combined tab behaviour (skip read-only + block empty mandatory), mode-aware display (Add mode suppression), KPI strip 5-card layout, column widths, status badge colours, persistent context nav, toolbar modernised visual, SQL 2019 features note. | Sat 9 May 2026 | Sasi review then CEO sign-off |
| Palanivel | Filter Decision Document — all PR form fields requiring lookup filters, filter criteria, filter sequence. | Sat 9 May 2026 | Submit to CEO |
| Abinandan | Redesigned PR form — single-screen no-scroll, compact KPI strip hidden in Add mode, full labels, item thumbnail (grid+modal), inline search icon, auto row 1, tab skip rule, mandatory field validation on focus-out, req date 90px min, Add mode suppression, all corrections from this summary. | Next CEO demo — TBD | Must pass Dev+IST+TL-IST+PM review before CEO demo |

# 4.  Feature Phase Register

V1 scope is fixed. Phase 2 and beyond are formally logged with originator credits and will not be revisited for the current sprint.

| Phase | Features | Timing | Owner / Originator |
| --- | --- | --- | --- |
| V1 | All caps fix, auto row 1, inline lookup icon, compact approval strip (Add mode suppressed), full labels, item thumbnail (grid+modal), Sample=No, PR Date editable, Rate toggle+Justification, Add Multiple (multi-select+row-count), Total Qty KPI, PR List Screen, Colour badges, Req Date 90px, Tab skip rule, Mandatory field validation on focus-out, Add mode suppression, Toolbar visual modernisation, Budget Category (paper mill, conditional), PR Type configurable default, single-screen redesign | Next CEO demo | Abinandan + Mariyaiya FSD amendment + Sasi Blueprint review |
| P2 | Print preview information bar (screen-only, not printed) — PR Status, PO details, stock, pending actions. Item history drill-down navigation to GRN/Issue documents. | Post V1 go-live | Vignesh (print bar), Seenivasan (drill-down) |
| P3 | Printed PR status banner — top banner on page 1. Travels with physical copy through approval chain. | Post Phase 2 | Palanivel (originator) |
| Shell | Action/Bell notification icon for workflow notifications. SpinRise application shell level, not form level. | Shell design phase | Vignesh (originator) |
| NavArch | Persistent PR reference breadcrumb in item history navigation. All SpinRise transaction screens with tabbed sub-navigation. | Navigation architecture phase | Palanivel (originator — F-14) |

# 5.  UI/UX Review Cycle Governance

UI/UX Screen Review Cycle — Established from M01 PR Review Developer self-check → IST Member review → TL-IST sign-off (Palanivel report format) → PM clearance → CEO review No SpinRise screen will be accepted for CEO review unless it has passed through the full review chain. Each reviewer is accountable for items within their scope. Field alignment, decimal precision, tab sequence, and label standards must not reach CEO demo stage unfixed. Palanivel's report format (executive summary, scorecard, findings, priority, effort, sprint buckets) is the adopted standard for all future SpinRise module UX review reports.

# 6.  CEO Closing Note

CEO Closing Note The M01 PR UX review cycle is complete with six independent reviewer submissions. 30 findings were raised and resolved across UX design, functional gaps, platform architecture, and customer requirements. Five contributions of particular note across the six reviews: Vignesh — Rate Selection Logic gap: a functional FSD deficiency caught at design stage, preventing costly rework in IST. Seenivasan — PR List Screen requirement: a complete screen missing from the FSD scope entirely. Muthuvel — Tab skip rule (affects every high-volume grid in SpinRise) and Budget Category (first multi-vertical field difference, sets the vertical configuration architecture pattern). Sasi — Add mode suppression rule (recovers single-screen space and eliminates empty placeholder distraction) and named customer requirement: Pallvaa Mills and SKS for multi-select. Palanivel — Best structured report with scorecard, priority, effort and sprint buckets. Adopted as the SpinRise UX review report standard. The Budget Category field raised by Muthuvel is the first formal signal that SpinRise requires a multi-vertical field configuration architecture. This must be resolved at the FSD and backend level before development begins on the PR module. It sets the pattern for all future vertical-specific requirements across all SpinRise modules. T Mani ¦ CEO, Kalpatharu Software Ltd. ¦ Thu 07 May 2026