KALPATHARU SOFTWARE LTD. (KALSOFTE ERP) SpinRise ERP — Module M01 — Purchase Requisition UI/UX Review Cycle — Consolidated CEO Decision Summary Review Date: 06 May 2026 — Issued: Friday 08 May 2026 — Version: R1.0

| Prototype Version | SpinRise v0.1 / FSD v2.2 | Review Date | 06 May 2026 |
| --- | --- | --- | --- |
| Reviewers | Abinandan (Dev), Palanivel (TL-IST), Vignesh (IST), Seenivasan (IST) | CEO Decision Issued | 08 May 2026 |
| Findings Raised | 20 unique findings across 4 reviewers | Next Review Deadline | Saturday 9 May 2026 (Abinandan Blueprint + Palanivel Filter Doc) |

# 1.  Reviewer Scorecard Summary

Each section scored by Palanivel (TL-IST) and qualitatively assessed by the other three reviewers. CEO direction given against each section.

| Section | Abinandan | Palanivel | Vignesh | Seenivasan | CEO Direction |
| --- | --- | --- | --- | --- | --- |
| Document Header / Layout | — | 4 / 5 | Good | Good | Accepted — minor amendments in FSD |
| Item Grid UX | Gaps noted | 3 / 5 | Better | Good | 5 fixes directed — see Section 3 |
| Item Lookup Modal | Ant Design concern | 3 / 5 | Good | Good | F1 closed. Inline icon confirmed standard |
| Approval Pipeline | Move down | 3 / 5 | Move down | Keep — useful | Compact strip — retained on screen |
| KPI Summary Cards | — | 4 / 5 | Useful | Useful | Add Total Qty card — 5-card strip |
| Print / PDF Layout | — | 3 / 5 | Phase 2 | — | V1 fixes only. Info bar = Phase 2/3 |
| Overall Workflow | Strong base | 4 / 5 | Strong | Good | Correct direction — refinements directed |

# 2.  Consolidated Findings & CEO Decisions

All 25 unique findings from the four reviewers are listed below with CEO decision, priority classification, and named action owner.

| # | Finding | Priority | Raised by | CEO Decision | Action / Owner |
| --- | --- | --- | --- | --- | --- |
| 1 | All caps grid text | Critical | All 4 | ACCEPTED | Mixed case — SpinRise typography standard. Web Form Blueprint. Abinandan. |
| 2 | Auto first row on New PR | Critical | Abi + Pal + Vig | ACCEPTED | Auto-insert row 1, cursor to Item Code on New PR. Web Form Blueprint. Abinandan. |
| 3 | F1 shortcut non-functional | Critical | Pal + See | CLOSED By Design | F1 = browser-reserved. Inline search icon + Alt+Down/Ctrl+Space confirmed. IST: do not raise as defect. |
| 4 | Approval Pipeline placement | High | All 4 | ACCEPTED | Compact read-only status strip. Retained on-screen. Not collapsible. Abinandan redesign. |
| 5 | Scope & Sub-Cost Centre fields | High | All 4 | ESCALATED | Usage audit by Mariyaiya. IST input (Pal + See) by Thu 7 May. May become optional/config flag per PR Type. |
| 6 | Req. Date column truncated | High | Palanivel | ACCEPTED | Min 90px width. Responsive column sizing. Web Form Blueprint. Abinandan. |
| 7 | Label abbreviations (Qty, Appr.) | High | MoM | ACCEPTED | Full labels, Title Case, no all-caps. Applies to all SpinRise forms. Web Form Blueprint. Abinandan. |
| 8 | Single-screen no-scroll design | High | CEO Dir. | CLOSED CEO Direction | Non-negotiable. Header + grid + footer on one screen. No V/H scroll. Primary constraint. |
| 9 | PR Date editable (login date default) | High | MoM | ACCEPTED | Mariyaiya FSD amendment by Thu 7 May. Abinandan implements after FSD approval. |
| 10 | Item thumbnail — PR grid line | Medium | MoM + See + Pal | ACCEPTED | Fetched from Item Master. Prevents wrong item selection. FSD amendment. Abinandan. |
| 11 | Item thumbnail — Lookup modal | Medium | Palanivel | ACCEPTED (Refinement) | Also in lookup modal results grid as thumbnail/hover preview. FSD amendment. Abinandan. |
| 12 | Sample field default = No | Medium | MoM (Abi) | ACCEPTED | FSD currently says Yes. Correct to No. User can override. FSD amendment by Mariyaiya. |
| 13 | Rate selection (Last PO/Avg/Manual) | Medium | Vig + Pal | ACCEPTED | 3-option toggle. Manual requires Justification field. Palanivel to provide ERP 7.4 baseline. FSD amendment. |
| 14 | Add Multiple — multi-select lookup | Medium | Seenivasan | ACCEPTED | Multi-select lookup for browse users. Abinandan + Mariyaiya FSD. |
| 15 | Add Multiple — row-count insert | Medium | Palanivel | ACCEPTED | Quick row-count insert for power users. Combined with #14. Web Form Blueprint. |
| 16 | Total Quantity KPI card | Medium | Vig + Pal | ACCEPTED | 5th card with UOM grouping (Nos: 241, Mtr: 42). Subject to single-screen constraint. Abinandan. |
| 17 | PR List Screen with approval status | Medium | See + Pal | ACCEPTED (New Screen) | New FSD screen requirement. PR No, Date, Dept, Requester, Total Value, Status, Link. Mariyaiya FSD amendment. Seenivasan input by Thu 7 May. |
| 18 | Colour-coded status badges | Medium | Palanivel | ACCEPTED | Requested=blue, Approved=green, Rejected=red, PO Raised=purple. SpinRise status standard. Web Form Blueprint. |
| 19 | Print info bar — screen only | Low | Vignesh | PHASE 2 | Approval Status, PO details, stock availability above print preview. Not in printout. Phase 2. |
| 20 | Print info bar — printed banner | Low | Palanivel | PHASE 3 | Printed status banner on page 1 of PR copy. Travels with physical approval chain. Phase 3. |
| 21 | Item History drill-down navigation | Low | Seenivasan | PHASE 2 | GRN/Issue doc link from history row. Platform navigation architecture. Phase 2. |
| 22 | PR reference breadcrumb in history nav | Low | Palanivel | ACCEPTED (Blueprint) | Persistent PR No. sticky badge during tab navigation. All SpinRise transaction screens. Web Form Blueprint. |
| 23 | Action Bell notification icon | Low | Vignesh | DEFERRED | Valid pattern but platform-level, not form-level. SpinRise shell design phase. |
| 24 | Ant Design Pro component library | Technical | Abinandan | DECISION Required | Not confirmed. Abi + Sasi to compare 2-3 options (grid, keyboard nav, bundle, licence). To CEO by Thu 8 May. |
| 25 | Palanivel report format | Process | Palanivel | ADOPTED | Executive summary, scorecard, findings, priority, effort estimates, sprint buckets = standard for all future UX reviews. |

# 3.  Named Action Register

All open actions with owners and deadlines. Every item must be completed before the next PR form CEO review session.

| Owner | Action | Deadline | Deliverable |
| --- | --- | --- | --- |
| Mariyaiya | FSD Amendment — PR Date editable, Sample=No default, Item Image (grid + modal), Rate Selection Logic + Justification, Add Multiple, PR List Screen, Scope/Sub-Cost Centre usage decision, Print spec corrections | Thu 7 May 2026 | FSD amendment v1 for CEO approval |
| Palanivel | IST input: Scope/Sub-Cost Centre field usage across mills (to Mariyaiya). Rate override practice in ERP 7.4. PR List Screen column/filter requirements (to Mariyaiya) | Thu 7 May 2026 | Input to Mariyaiya for FSD amendment |
| Seenivasan | IST input: Scope/Sub-Cost Centre field usage. PR List Screen requirements from approver/store-keeper ERP 7.4 usage (to Mariyaiya) | Thu 7 May 2026 | Input to Mariyaiya for FSD amendment |
| Palanivel | Reissue UX Feedback Report as v1.1 — reclassify F-03 from Critical to Browser Constraint Resolved by Design | Thu 7 May 2026 | V1.1 report = reference for this summary |
| Vignesh | Reissue MoM as v1.1 — correct company name header, update Section 3.3 Approval Workflow description | Thu 7 May 2026 | MoM v1.1 for project records |
| Abinandan | Component library decision — compare 2-3 options (grid capability, keyboard nav, bundle size, licence) with Sasi | Thu 8 May 2026 | Bring decision to CEO Thu 8 May |
| Abinandan + Sasi | Web Form Blueprint v1 — typography, colour (hex), field alignment, numeric standards, lookup standard (inline icon), auto-row, tab sequence, KPI strip 5-card layout, column widths, status badge colours, persistent context nav, SQL 2019 features note | Sat 9 May 2026 | Sasi review → CEO sign-off |
| Palanivel | Filter Decision Document — all PR form fields requiring lookup filters, filter criteria, filter sequence | Sat 9 May 2026 | Submit to CEO |
| Abinandan | Redesigned PR form — single-screen no-scroll, compact KPI strip (5 cards), full labels, item thumbnail, inline search icon, auto row 1, req date column 90px min, all corrections from this summary | Next CEO demo — TBD | Must pass Dev + IST + TL-IST + PM review before CEO demo |

# 4.  Feature Phase Register

V1 scope is fixed. Items classified Phase 2 and beyond are formally logged with originator credits and will not be revisited for the current sprint.

| Phase | Features | Timing | Originator / Owner |
| --- | --- | --- | --- |
| V1 (Current) | All caps fix, auto row 1, inline lookup icon, compact approval strip, full labels, item thumbnail (grid + modal), Sample default=No, PR Date editable, Rate source toggle, Add Multiple, Total Qty KPI, PR List Screen, Colour status badges, Req Date column width, single-screen redesign | Next CEO demo | Abinandan + Mariyaiya FSD amendment |
| Phase 2 | Print preview information bar (screen-only, not printed) — PR Status, PO details, stock availability, pending actions. Item history drill-down navigation to GRN/Issue documents. | Post V1 go-live | Vignesh (print bar originator), Seenivasan (drill-down originator) |
| Phase 3 | Printed PR status banner — top banner on page 1 carrying approval status, approver name, PO no., stock flag. Travels with physical copy through approval chain. | Post Phase 2 | Palanivel (originator) |
| Shell Design | Action / Bell notification icon for workflow notifications and pending approvals. SpinRise application shell — not form-level. | SpinRise shell design phase | Vignesh (originator) |
| Nav Architecture | PR reference breadcrumb in item history tab navigation. Persistent transaction context across all SpinRise screens with tabbed sub-navigation. | Navigation architecture phase | Palanivel (originator — F-14) |

# 5.  UI/UX Review Cycle Governance

UI/UX Screen Review Cycle — Established from M01 PR Review No SpinRise screen will be accepted for CEO review unless it has passed through the full review chain: Developer self-check → IST Member review → TL-IST sign-off (using Palanivel report format) → PM clearance → CEO review Each reviewer is accountable for items within their scope. Field alignment, decimal precision, tab sequence, and label standards must not reach CEO demo stage unfixed. Palanivel’s report format (executive summary, scorecard, findings, priority, effort, sprint buckets) is the adopted standard for all future module UX review reports.

# 6.  CEO Closing Note

CEO Closing Note The M01 PR UX review cycle has been productive. Four reviewers provided independent observations within a 24-hour window, surfacing 25 findings across UX, functional gaps, and platform decisions. Three findings of particular note: Vignesh identified the Rate Selection Logic gap — a functional FSD deficiency that IST experience caught at design stage, preventing costly rework. Seenivasan identified the missing PR List Screen requirement — a full screen absent from the FSD scope. Palanivel contributed two unique findings (F-09 item image in lookup modal, F-14 persistent breadcrumb) not raised by any other reviewer. This is the value the UI/UX review cycle was designed to capture. It will be applied to every SpinRise module screen before development begins. T Mani ¦ CEO, Kalpatharu Software Ltd. ¦ 08 May 2026