MINUTES OF MEETING

Spinrise Technologies — Weekly Review Meeting

Saturday, 03 May 2026  |  5:00 PM – 7:15 PM

1. Meeting Details

| Meeting | Spinrise Weekly Review Meeting |
| --- | --- |
| Date & Time | Saturday, 03 May 2026 ¦ 5:00 PM – 7:15 PM |
| Conducted By | CEO |
| Attendees | PM, TL-IST, TL-Dev, Maari, Muthuvel, Seenivasan, Vignesh, Sathish, Mohan, Abinanthan |
| Absent | Annamalai, Hari (on leave) |
| MOM Prepared By | Vignesh |
| Circulated On | Monday, 04 May 2026 |

2. Opening Note

The weekly review meeting was conducted by the CEO to assess team performance, reinforce process discipline, review ongoing deliverables, and align the team on the upcoming week's priorities. The CEO set a clear expectation: every team member must operate with the speed, commitment, and professionalism expected at Spinrise. The team is encouraged to bring the energy of a "running horse" — moving swiftly and purposefully toward every deliverable.

3. Key Discussion Points

| # | Discussion Point & Summary |
| --- | --- |
| 1 | Leave Policy & Approvals Leave must be applied and approved in advance. Unapproved leave or failure to reply to the CEO's mail is not acceptable. Compensation work and commitment to timelines are mandatory. The CEO will not accept leaves that are not properly communicated via email. |
| 2 | Daily Work Planning with AI Every team member must ask Claude (AI) for their daily task plan at the start of the day and follow the generated timeline. After each meeting, members should also perform a self-evaluation using AI to assess their performance and alignment with Spinrise goals. |
| 3 | Role Promotions — M04 & M02 Effective M04: Muthuvel is promoted to IST role; Palani is promoted to TL-IST. Effective M02: Seenivasan is promoted to IST role. Individual role descriptions for TL-IST must be updated with additional value-add points. |
| 4 | Effort Logging & Spinnova Allocation All team members must ensure that 50% of monthly effort is logged under Spinrise activities in their log sheets. For Vignesh and Mohan, 50% should be allocated to Spinnova and must be clearly reflected in their individual log sheets. |
| 5 | Version Control & Work Acceptance A maximum of 2 versions per deliverable will be accepted. Versions 8 or 9 are completely unacceptable. If more iterations occur, the CEO will call for a direct explanation. This is a quality and discipline expectation. |
| 6 | QA Gate (CEO Interaction in Cycle) The CEO will interact during the development cycle at defined QA assessment points. This gate-check by the IST team is seen as useful for clearing confusion and ensuring quality. The QA gate mechanism is appreciated by the IST team. |
| 7 | React Developer Recruitment Abinanthan has flagged the need for one React developer to accelerate UI development. Abinanthan and Sasi should jointly prepare and send the Job Description to the CEO by Monday. |
| 8 | FSD Completion Schedule All developers must submit their revised FSD completion dates to the CEO by Monday, 05 May. Currently, only Mr. Sasi has submitted. This is a mandatory commitment and must be taken seriously by all developers. |
| 9 | PR Form Development & Demo Abinanthan requires 2 days to complete the PR Form development. A demo with complete UX is scheduled with the CEO on Tuesday, 06 May 2026. |
| 10 | IST Delivery Responsibility — July The IST team is fully responsible for ensuring the July 1st week delivery for Spinrise. They must coordinate with the Dev team, ensure tasks are completed, and oversee deployment to the discussed customer. |
| 11 | Stage 0 — Module-wise Code Cleaning For Stage 0, all modules must have a dedicated team discussion for code cleaning clarity. This will help the developer to complete FST work faster and more efficiently. |
| 12 | FSD Line Count & Baseline Code Sasi will be the sole person responsible for final line counts of all FSDs in all module. Raw count is the dev-level count before IST feedback; revised count is post-IST feedback. All developers must also submit their baseline code version for all forms to the CEO. |
| 13 | IST Checklist for FSD Review The IST team must prepare a checklist of what needs to be validated during FSD review, drawing from past customer issue experiences. This checklist must be submitted to the AI and work. The checklist must incorporate real field experience carried so far. |
| 14 | Customer CR & Mail Folder Culture All IST team members must maintain Customer CR mails in dedicated folders on their own PCs. A proper mail maintenance culture must be followed — process issues and requirement trails must be stored locally and be accessible at any time. |
| 15 | Professional Communication Standards Replying to CEO mails is the first priority — even above customer mails. Silence to CEO mails is an offense. All members must communicate professionally. Requirement clarification mail for Subam must be sent to the customer today. |
| 16 | Agentic AI — Process Automation Mohan has been assigned the Agentic AI and process automation task. As of this meeting, the task has not been started. This is flagged as overdue. |
| 17 | FSD to ASP.NET Core Conversion Abinanthan must prepare a step-by-step document for converting FSD to ASP.NET Core and submit it to the CEO. After 2-3 forms are developed, a team orientation meeting should be arranged. Setup and masters can be simultaneously converted by Windows developers for their respective modules. |
| 18 | Next Week Priority Order 1) Management action points, 2) Implementation priority points, 3) Operational issues. May and June month — all operational issues and requirement completion are TL responsibility. New requirement discussions & Sales activity are PM Lead's responsibility. Lead generation activity is Vignesh's responsibility. |
| 19 | Next Spinrise Review Meeting The next weekly review meeting will be conducted by the PM on Saturday, 09 May 2026. |

4. Action Items Summary

All action items have been read out and verbally confirmed by respective owners during the meeting. Please treat every deadline below as a firm commitment.

| # | Action Item | Owner | Deadline | Status |
| --- | --- | --- | --- | --- |
| 1 | Prepare and submit Revised FSD Completion Schedule to CEO | All Developers | Mon, 05 May | Pending |
| 2 | Share MOM document with all team members | Vignesh | Mon, 05 May | Pending |
| 3 | Conduct CR Review Meeting and present to TLs | TL-IST, TL-Dev | Mon, 05 May | Pending |
| 4 | Hand over Hari's laptop to Sathish | TL / Admin | Mon, 05 May | Pending |
| 5 | Send Job Description for React Developer position | Abinanthan & Sasi | Mon, 05 May | Pending |
| 6 | Send Subam Requirement Clarification mail to Customer | Concerned Member | Mon, 05 May | Pending |
| 7 | Complete PR Form Development | Abinanthan | Tue, 06 May | In Progress |
| 8 | Demo of PR Form with UX to CEO | Abinanthan | Tue, 06 May | Scheduled |
| 9 | Prepare FSD-to-ASP.NET Core Conversion Steps document | Abinanthan | This Week | Pending |
| 10 | Submit Baseline Code (version) for all modules to CEO | All Developers | This Week | Pending |
| 11 | Submit IST Checklist for FSD review to AI/CEO | IST Team | This Week | Pending |
| 12 | Promote Muthuvel to IST; Palani to TL-IST & PM role | CEO / PM | From M04 | Decided |
| 13 | Promote Seenivasan to IST role | CEO / PM | From M02 | Decided |
| 14 | Start Process Automation (Agentic AI) task | Mohan | Immediate | Overdue |
| 15 | Provide Laptop & Mobile Mail Setup to M04 team member | Admin / TL | This Week | Pending |
| 16 | Conduct next Spinrise Review Meeting | PM | Sat, 09 May | Scheduled |
| 17 | Daily progress update mail to CEO — ongoing discipline | All Team Members | Daily | Ongoing |
| 18 | Source code update in WIP folder + EOD mail to CEO | All Team Members | Daily | Ongoing |
| 19 | 50% monthly effort to be marked for Spinrise; Vignesh & Mohan — 50% for Spinnova | All Team Members | May & Jun | Ongoing |
| 20 | Maintain Customer CR mails in own PC folder; follow mail culture | All Team Members | Immediate | Ongoing |

5. Closing Note

The CEO thanked the team for their participation and reiterated that professional discipline — timely mail responses, proactive updates, and quality delivery — is non-negotiable. The team is encouraged to use AI tools daily for planning and self-evaluation. Let us approach the coming week with clarity, commitment, and speed.

Prepared by: Vignesh

Circulated on: Monday, 04 May 2026

Next Review Meeting: Saturday, 09 May 2026 — to be conducted by PM