SPINRISE ERP — M01 Purchase Requisition Form IST Test Checklist ¦ v2 (Gap-Corrected) FSD Baseline: M01 PR Form FSD v2.3 — CEO-approved 17 April 2026 Sections covered: 3 (Field Rules) ¦ 4 (Validation Rules) ¦ 5 (Business Logic) Test Period: 29–30 April 2026 ¦ Testers: Muthuvel, Mariyaiya ¦ CEO Demo: 2 May 2026

Issue report format: Screen  |  Field/Action  |  What you did  |  What you expected  |  What actually happened

Every finding must be specific enough to reproduce without a follow-up question. Do not send general comments.

[NEW] = step added in v2 to close gaps identified in FSD gap analysis (29 gaps across WF-1–7).

WF-01 — New PR Creation & Save

| # | Test Step | Expected Result (per FSD v2.3) | Pass | Fail | FSD Ref | Feedback |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Navigate to Purchase Requisition → New PR | New PR form opens; header fields blank; item list empty | ✅ | ☐ | §2 |  |  |
| 2 | Verify PR Number field | Auto-generated and read-only — user cannot type in this field | ✅ | ☐ | §3 |  |  |
| 3 | Verify PR Date field | Defaults to today's processing date; cannot be set to a future date | ✅ | ☐ | §3 |  |  |
| 4 | Pre-add check — Item Master empty (test with empty IN_ITEM) [NEW] | Specific error: 'Please Define Item in Item Maste' — Add is blocked | ✅ | ☐ | §4.1 | Specific message not shown, but system won't allow entering invalid item details. |  |
| 5 | Pre-add check — Department Master empty (test with empty IN_DEP) [NEW] | Specific error: 'Please Define Department in Setup' — Add is blocked | ✅ | ☐ | §4.1 | Specific message not shown, but system won't allow entering invalid department details. |  |
| 6 | Pre-add check — PR Document No. not configured in Housekeeping [NEW] | Specific error: 'Please Define Document No. for Requisition in Housekeeping' — Add is blocked | ✅ | ☐ | §4.1 | Currently PR document no. setup not in use. Need to confirm. |  |
| 7 | Fill Department Code (mandatory) | Drop-down loads valid departments; Department Name auto-fills on selection | ✅ | ☐ | §3 §5.2 |  |  |
| 8 | Fill Section field (optional, free text) | Accepts up to 100 characters; no mandatory validation if left blank | ✅ | ☐ | §3 |  |  |
| 9 | Requester Code/Name — with requireRequesterName server flag ON [NEW] | Field appears and is mandatory; save blocked if left blank; name auto-fills from employee master | ☐ | ✅ | §3 §4.2 | Entry saves without requester — mandatory validation not enforced. |  |
| 10 | Order Type — verify only allowed values | Drop-down shows only E-Emergency, O-Ordinary, U-Urgent | ✅ | ☐ | §3 |  |  |
| 11 | Reference No — with requireRefNo server flag ON [NEW] | Field is mandatory; save blocked if blank; max 50 characters enforced | ☐ | ✅ | §3 §4.2 | Reference number not mandatory — PR saves without it. |  |
| 12 | Sub-Cost Centre — with BudgetQty='Y' flag ON [NEW] | Field appears; label highlighted; budget balance displayed alongside | ☐ | ☐ | §3 §4.4 |  |  |
| 13 | Required Date — use 'days from today' quick-fill (e.g. enter 7) | Date field auto-calculates to today + 7 days | ✅ | ☐ | §3 |  |  |
| 14 | Enter a Required Date BEFORE today's date in the PR form and attempt to save. | Required Date = any past date (e.g. yesterday or earlier) | Hard stop: system blocks save and displays a validation error. A PR with a past Required Date cannot be submitted (FSD §4.3). | §4.3 |  |  |  |
| 15 | WO/Sample checkbox on form open | Checkbox defaults to checked (☑) — user must explicitly uncheck if not a WO/Sample | ✅ | ☐ | §3 |  |  |
| 16 | Add line item — select Item Code | Description auto-fills (read-only); UOM auto-fills (read-only); Current Stock badge appears | ✅ | ☐ | §5.2 |  |  |
| 17 | Current Stock badge value | Shows conservative minimum — the LOWER of today's stock vs year-end projected stock | ✅ | ☐ | §5.3 | Current stock value displaying correctly. |  |
| 18 | Enter Qty = 0 and attempt to add line | Validation error: Qty must be > 0; line is NOT added to grid | ✅ | ☐ | §4.3 |  |  |
| 19 | Enter valid Qty (> 0) | Line added to grid successfully | ✅ | ☐ | §4.3 | Working. But Quantity details updated in column qtyreqd instead of qtyind. |  |
| 20 | Add a line item with blank Item Code then attempt to save [NEW] | Blank-code line is silently removed before save — NO error message shown to user | ✅ | ☐ | §4.3 | Not allowed to add blank item details. Required validation occurred. |  |
| 21 | Verify Last Rate column in the grid | Populated from DB (LPO Rate); field is read-only — user cannot overwrite it | ✅ | ☐ | §2 §5.4 |  |  |
| 22 | Verify Total column = Last Rate × Qty | Total = Last Rate × Qty — must NOT use Unit Price field for this calculation | ✅ | ☐ | FSD §4 |  |  |
| 23 | Add second line item with different Item Code | Both lines visible; Grand Total = sum of all line Totals | ✅ | ☐ | §2 |  |  |
| 24 | Add same Item Code + same Machine No as an already-added line [NEW] | Hard stop error: duplicate Item Code + Machine Code combination rejected; line not added | ✅ | ☐ | §4.3 |  |  |
| 25 | Grand Total — verify currency symbol | Grand Total = sum of all Totals; ₹ symbol used throughout (no 'RM' anywhere) | ✅ | ☐ | §2 |  |  |
| 26 | Delete one line using per-line delete action | Line removed from grid; Grand Total recalculates correctly | ✅ | ☐ | §5.7 |  |  |
| 27 | With PendingOrderPara='Y': select item that has an open PO [NEW] | Dismissable warning modal appears showing pending PO qty — does NOT terminate the application | ✅ | ☐ | §4.4 §9 | Showing as a notification — better to show as a Yes/No confirmation message. |  |
| 28 | Submit/Save the PR | PR saved; PR Number assigned by system; status = OPEN | ✅ | ☐ | §5.1 |  |  |
| 29 | Verify saved PR appears in PR list | New PR visible in list with correct PR number, date, and OPEN status | ✅ | ☐ | §5.5 |  |  |

WF-02 — Modify Existing PR

| # | Test Step | Expected Result (per FSD v2.3) | Pass | Fail | FSD Ref | Feedback |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Open PR list → find a PR with status OPEN → click Edit | Edit form opens with all previously saved data intact | ✅ | ☐ | §6 TC1 |  |  |
| 2 | Verify Modify lookup — amended PRs (amendno > 0) [NEW] | Amended PRs must NOT appear in the Modify lookup — only original unmodified PRs shown | ☐ | ✅ | §4.4 | Allows modifying amended PRs — they should be excluded from the lookup. |  |
| 3 | Attempt Edit on a PR where FirstApp, SecondApp, or ThirdApp = 'Y' [NEW] | Edit is blocked with lock message — ANY approval flag set (not just full APPFLG) blocks Modify | ✅ | ☐ | §4.4 IST-Q5 | Working, but status shown in modify screen is Cancelled instead of correct status. |  |
| 4 | Verify 'Created By' in form header | Displays ERP login username — NOT raw DB integer | ☐ | ✅ | Rec 17 | Created By field not shown in Modify mode. |  |
| 5 | Change Qty on an existing line item | Line Total = Last Rate × new Qty; Grand Total recalculates immediately | ✅ | ☐ | §4.3 |  |  |
| 6 | Verify Grand Total after Qty change | Grand Total = sum of all updated Totals; ₹ symbol present | ✅ | ☐ | §2 |  |  |
| 7 | Set Required Date to a date BEFORE the PR header date [NEW] | Hard stop: Required Date on Modify must be >= PR header date (not processing date) | ✅ | ☐ | §4.3 |  |  |
| 8 | Change Order Type | Only E, O, U available in drop-down | ☐ | ✅ | §3 | Order Type showing C instead of correct values. Note: CR,CA,AD are Order Types; E,O,U are Requisition Types — separate fields not in current design. |  |
| 9 | Open Advanced section — verify Drawing No & Catalogue No | Both fields present and editable | ☐ | ✅ | §2 | Both fields absent from screen. Should come from Item Master but must not be editable. |  |
| 10 | Attempt to add same Item Code + Machine No as an already-present line [NEW] | Hard stop: duplicate rejected on Modify exactly as on Add | ✅ | ☐ | §4.3 Rec 23 |  |  |
| 11 | Save changes | Changes saved; success notification shown | ✅ | ☐ | §6 TC9 | Saved. Sometimes raises cost centre not found validation. After saving, modify screen stays open — should navigate to home page. |  |
| 12 | Reopen the PR to verify changes saved | All modified values (Qty, dates, fields) reflect the saved data | ☐ | ✅ | §5.8 | Quantity changes not saved — reopening shows original values. |  |
| 13 | After save: check LPO Rate, LPO Date, Supplier Details in grid [NEW] | Values loaded fresh from DB — no stale/blank values from the previous edit session | ✅ | ☐ | Rec 20 |  |  |
| 14 | Attempt to edit a Cancelled PR | Edit is blocked — cancelled PRs excluded from Modify lookup entirely | ✅ | ☐ | §4.4 |  |  |

WF-03 — Delete PR (Full PR & Single Line — Two Separate Modes)

| # | Test Step | Expected Result (per FSD v2.3) | Pass | Fail | FSD Ref | Feedback |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | [Full Delete] Open PR list → find a Pending/OPEN PR → click Delete | Delete panel opens; delete reason selection shown (mandatory field) | ☐ | ✅ | §5.7 §6 TC2 | Delete not functioning — PR is being cancelled, not deleted from the table. |  |
| 2 | [Full Delete] Attempt to proceed without selecting a delete reason [NEW] | Hard stop: delete is blocked until a valid reason code is selected | ☐ | ✅ | Backend V29 | Only Cancelled Reason shown; proper delete reason codes absent. |  |
| 3 | [Full Delete] Attempt to delete a PR where any approval flag is set [NEW] | Delete is blocked with lock message — same rule as Modify: ANY approval flag blocks Delete | ☐ | ✅ | §4.4 IST-Q5 |  |  |
| 4 | [Full Delete] Attempt to delete a PR linked to an enquiry (po_enql) [NEW] | Delete is blocked with specific message: PR is linked to an enquiry | ☐ | ✅ | Backend V28 |  |  |
| 5 | [Full Delete] Select reason and confirm full PR delete | Entire PR (header + all lines) deleted; success notification shown | ☐ | ✅ | §5.7 |  |  |
| 6 | [Full Delete] Verify deleted PR in list [NEW] | Deleted record disappears immediately from list — NO page reload required | ☐ | ✅ | Rec 21 |  |  |
| 7 | [Full Delete] Attempt to delete a Cancelled PR | Cancelled PRs not available in the Delete lookup — cannot be selected | ✅ | ☐ | §4.4 |  |  |
| 8 | [Line Delete] Open a PR with 3+ lines → click delete on one specific line [NEW] | Delete reason selection required for the line | ☐ | ✅ | §5.7 | Line deletion option available but delete reason flow not working correctly. |  |
| 9 | [Line Delete] Select reason and confirm single line deletion [NEW] | Only that line is deleted; remaining lines still present in PR | ☐ | ✅ | §5.7 |  |  |
| 10 | [Line Delete] Verify Grand Total after single line removal [NEW] | Grand Total recalculates from remaining lines only; ₹ symbol | ☐ | ✅ | §5.7 |  |  |
| 11 | [Line Delete] Save the PR with the line removed [NEW] | Remaining lines persisted; PR header unchanged; audit log written for the deleted line | ☐ | ✅ | §5.8 |  |  |

WF-04 — View Modal

| # | Test Step | Expected Result (per FSD v2.3) | Pass | Fail | FSD Ref | Feedback |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Open PR list → click View on any PR | View modal opens; all data visible; no edit controls enabled | ☐ | ✅ | §6 TC3 | Details shown but label names and column details not displayed properly. |  |
| 2 | 'Created By' field | Displays ERP login username — NOT raw DB integer like '2' | ✅ | ☐ | Bug 1 |  |  |
| 3 | CAT column visible without horizontal scrolling | CAT column fully visible on 1920×1080 monitor — no scroll required | ☐ | ✅ | V1 |  |  |
| 4 | Header fields present: PR No, Date, Department, Section, Order Type | All five fields visible and populated with saved values | ☐ | ☐ | §3 | Order Type caption wrongly shown as Indent Type. |  |
| 5 | Cost Centre and Sale Order No fields present | Both fields visible in header area | ☐ | ✅ | §3 §4.2 | Cost Centre not shown. Sale Order No details not needed. |  |
| 6 | PR Status correctly derived and displayed [NEW] | Status shown as one of: OPEN, APPROVED, CONVERTED, CANCELLED — matches PR lifecycle stage | ✅ | ☐ | §5.5 | Status should show Approved instead of Converted at approval stage. |  |
| 7 | Approval level indicators visible [NEW] | Each completed approval level shows: approver name + approval date; pending levels show blank | ☐ | ✅ | §5.5a Rec 13 | Approval level details not shown. |  |
| 8 | Line items grid — standard columns | Item Code, Description, Qty, UOM, Last Rate, Total all visible in grid | ✅ | ☐ | §2 |  |  |
| 9 | Machine No visible in line items grid [NEW] | Machine No column present in grid; shows value or blank if not entered | ✅ | ☐ | §2 |  |  |
| 10 | LPO Rate, LPO Date, LPO Supplier visible in line items grid [NEW] | All three LPO columns present; show last PO data from DB | ☐ | ✅ | §2 Rec 20 | Only Last PO Rate available. LPO Date and LPO Supplier not in view. |  |
| 11 | Grand Total in modal | Grand Total = sum of all line Totals; ₹ symbol | ✅ | ☐ | §2 |  |  |
| 12 | Drawing No and Catalogue No visible | Both present in Advanced/detail section of modal | ☐ | ✅ | §3 Rec 28 | Catalogue No not visible correctly. |  |
| 13 | Close modal | Modal closes cleanly; returns to PR list without page reload | ✅ | ☐ | §2 |  |  |

WF-05 — PR Print

| # | Test Step | Expected Result (per FSD v2.3) | Pass | Fail | FSD Ref | Feedback |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Open PR list → click Print on a saved PR | PDF opens or downloads without error | ✅ | ☐ | §6 TC13 |  |  |
| 2 | Verify print header content | Company/division name, PR Number, PR Date, Department all present | ✅ | ☐ | §8 B.2 |  |  |
| 3 | Section and Sub-Cost Centre in print header | Sub-Cost Centre (header-level, PO_PRH.SUBCOST) printed correctly; Cost Centre is a line item field (PO_PRL.CCCODE) and not in the print header | ☐ | ✅ | §8 B.2 | Subcost centre details not shown. Subcost centre saved against item, not header — design mismatch. |  |
| 4 | ERP Login Username on printed document [NEW] | The username of who CREATED the PR appears on the print as a labelled field | ☐ | ✅ | Rec 17 | Created By details missing in print header. |  |
| 5 | Requester Employee Name on printed document [NEW] | Requester employee name appears as a SEPARATE labelled field from the login username | ✅ | ☐ | Rec 18 |  |  |
| 6 | Line items: columns present | Item Code, Description, Qty, UOM, Last Rate, Total for each line | ✅ | ☐ | §8 B.2 |  |  |
| 7 | Machine No on printed line items [NEW] | Machine No column present; shows value or blank if not entered | ✅ | ☐ | §2 | Machine details not in print. If details unavailable, Machine No label should be suppressed. |  |
| 8 | Drawing No and Catalogue No on print [NEW] | Both columns always present on printed PR — not suppressed for any template | ✅ | ☐ | Rec 28 | Drawing No and Catalogue printing. But when details unavailable, labels still show — should be suppressed. |  |
| 9 | Grand Total and currency symbol | Grand Total = sum of line Totals; ₹ symbol used throughout — no 'RM' anywhere on print | ☐ | ✅ | §2 | Grand Total displayed as App.cost value; Rs symbol not shown in print. |  |
| 10 | Print PR where same Machine Code exists in both Mechanical and Electrical departments [NEW] | Print shows NO duplicate item rows — each line item appears exactly once | ✅ | ☐ | Rec 19 |  |  |
| 11 | Approval stamps on print [NEW] | For each completed approval level: approver name and approval date printed in signature area | ☐ | ✅ | §8 B.2 | Approval details not printed correctly. |  |
| 12 | Print PR with 10+ line items | All items print on correct pages; no items cut off or missing | ✅ | ☐ | §2 |  |  |
| 13 | Print a PR with no Machine No on any line | Machine No column shows blank — no error; document renders correctly | ✅ | ☐ | §3 | Machine No label still prints when values unavailable — should be suppressed to save page space. |  |

WF-06 — List Screen Filters & Search

| # | Test Step | Expected Result (per FSD v2.3) | Pass | Fail | FSD Ref | Feedback |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Apply date range filter (e.g. last 7 days) | List shows only PRs within selected date range | ✅ | ☐ | §2 |  |  |
| 2 | Status filter — verify all status values available in drop-down [NEW] | Drop-down includes: OPEN, APPROVED, CONVERTED, CANCELLED (all lifecycle stages) | ☐ | ✅ | §5.5 | No status filter details available. |  |
| 3 | Apply status filter = OPEN | Only OPEN PRs displayed; no Approved/Converted/Cancelled records shown | ☐ | ✅ | §5.5 | No status filter details available. |  |
| 4 | Apply status filter = CANCELLED | Only Cancelled PRs displayed | ☐ | ✅ | §5.5 | No status filter details available. |  |
| 5 | Filter by Department Code [NEW] | Only PRs for that department shown; PRs from other departments not visible | ☐ | ✅ | §4.2 | No status filter details available. |  |
| 6 | Search by PR Number | Matching PR returned; no unrelated records shown | ☐ | ✅ | §2 | No status filter available. PR number search showing wrong data — not listing current financial year; showing unrelated PR numbers. |  |
| 7 | Search by item description keyword | PRs containing that item in their lines are returned | ☐ | ✅ | §2 | No status filter details available. |  |
| 8 | Clear all filters | Full PR list for the division and year restored | ☐ | ✅ | §2 | No status filter details available. |  |
| 9 | Pagination — navigate to page 2 | Page 2 loads correctly; no duplicate or missing records | ☐ | ✅ | §2 | PDF download option not working — only Excel export works. |  |
| 10 | Verify list columns | PR No, Date, Department, Section, Status, Created By (username — not DB ID) all present | ☐ | ✅ | §2 | PR report not working. Date-wise report working only. |  |
| 11 | After deleting a PR: verify list updates immediately [NEW] | Deleted record disappears from list without page reload — no ghost record visible | ☐ | ✅ | Rec 21 | PR report not working. Date-wise report working only. |  |

WF-07 — Business Rules (FSD §5)

| # | Test Step | Expected Result (per FSD v2.3) | Pass | Fail | FSD Ref | Feedback |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Item Code entry — auto-fill chain [NEW] | Description, UOM, Last Rate, and Current Stock ALL auto-fill immediately from DB on item select | ✅ | ☐ | §5.2 |  |
| 2 | Department Code selection — auto-fill [NEW] | Department Name auto-fills immediately on Department Code selection | ✅ | ☐ | §5.2 |  |
| 3 | Current Stock = conservative minimum rule [NEW] | When today's stock ≠ year-end projected stock, badge shows the LOWER value (the more conservative) | ✅ | ☐ | §5.3 |  |
| 4 | PR lifecycle status — OPEN → APPROVED [NEW] | After approval level(s) completed by approver: PR status changes to APPROVED in list and View | ✅ | ☐ | §5.5 | Showing Converted only — need to change to Approved. Better to show the level of approval detail. |
| 5 | PR lifecycle status — APPROVED → CONVERTED [NEW] | After PO creation from approved PR: status changes to CONVERTED | ☐ | ✅ | §5.5 | After approval immediately showing as Converted — should be Approved first. |
| 6 | Approval lock — once any approval flag set [NEW] | Once FirstApp, SecondApp, or ThirdApp = 'Y': Modify and Delete are both blocked immediately | ✅ | ☐ | §4.4 IST-Q5 | Status showing wrong — Cancelled shown instead of Approved for some PRs. |
| 7 | Quantity vs. Minimum Level warning [NEW] | If Qty entered < item MINLEVEL: warning shown to user — user CAN still proceed (not a hard block) | ☐ | ✅ | §4.3 | No warning shown. |
| 8 | Single line delete — remaining lines [NEW] | After deleting one line: remaining lines re-sequence; Grand Total updates; audit row written | ✅ | ☐ | §5.7 §5.8 |  |
| 9 | Audit log — Add and Modify [NEW] | Every Add and every Modify writes one audit row per PR line (user ID, IP, timestamp, operation) | ☐ | ✅ | §5.8 |  |
| 10 | Grid editing — unrestricted before Save [NEW] | Adding new rows does NOT lock earlier rows — any row editable at any time before Save is clicked | ✅ | ☐ | Rec 24 |  |
| 11 | Item selection — pending quantities displayed [NEW] | Item lookup/selection shows: current stock + pending PR qty + pending PO qty before user confirms | ☐ | ✅ | Rec 25 | Only stock details displayed. Pending PR qty and pending PO qty not shown. |

ISSUE LOG — One Row Per Finding

Complete one row per issue. Do not combine multiple findings in one row. Use WF number in the WF column.

| # | WF | Screen | Field / Action | What You Did | What You Expected | What Happened | Severity |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | WF-01 | New PR Form | Requisition Type field | Opened New PR form and looked for Requisition Type field | Requisition Type field should be present in PR header (E=Emergency, O=Ordinary, U=Urgent) | Requisition Type field is entirely missing from the New PR form | High |
| 2 | WF-01 | New PR — Item Grid | Qty entry / qtyind column | Entered a valid Qty (> 0) for a line item and saved the PR | Quantity should be stored in qtyind column in the database | Quantity saved to wrong DB column qtyreqd instead of qtyind — incorrect data mapping | High |
| 3 | WF-01 | New PR Form | PR Serial Number / PR Number field | Saved a new PR and checked the auto-generated PR Number | PR Number should be auto-generated, read-only, and sequential within current financial year | PR Serial Number not inserted properly — not correctly generated or displayed | High |
| 4 | WF-01 | New PR Form | Requester Code/Name (requireRequesterName=ON) | Left Requester field blank and attempted to save | Save should be blocked with mandatory validation when requireRequesterName server flag is ON | PR saves successfully without a Requester — mandatory validation not enforced | High |
| 5 | WF-01 | New PR Form | Reference No (requireRefNo=ON) | Left Reference No blank and attempted to save | Save should be blocked; Reference No is mandatory when requireRefNo flag is ON | Reference No is not enforced as mandatory — PR saves without it | Medium |
| 6 | WF-02 | Modify PR | Amended PR in Modify lookup | Searched for an amended PR (amendno > 0) in the Modify lookup | Amended PRs should NOT appear in the Modify lookup | Amended PRs are visible and can be opened in the Modify lookup — should be excluded | High |
| 7 | WF-02 | Modify PR | Created By field | Opened an existing PR in Modify mode and looked for Created By field | Created By should display the ERP login username | Created By field is not shown at all in Modify mode | Medium |
| 8 | WF-02 | Modify PR | Order Type drop-down | Opened Order Type drop-down in Modify screen | Should show only E-Emergency, O-Ordinary, U-Urgent (Requisition Type values per FSD) | Shows C and incorrect values (CR, CA, AD) — Order Type and Requisition Type mixed up | High |
| 9 | WF-02 | Modify PR — Advanced | Drawing No & Catalogue No fields | Opened Advanced section of Modify PR form | Both fields present, read-only, auto-filled from Item Master | Both fields absent from Advanced section of Modify screen | Medium |
| 10 | WF-02 | Modify PR | Qty persistence after Save | Changed Qty on existing line item, saved, then reopened the PR | Modified Qty values should persist after save | Quantity changes not saved — reopened PR shows original Qty unchanged | High |
| 11 | WF-03 | Delete PR | Full Delete action | Opened an OPEN PR, clicked Delete, and confirmed | Entire PR (header + all lines) deleted; success notification shown | PR being cancelled instead of deleted — records remain in the table | High |
| 12 | WF-03 | Delete PR | Delete reason mandatory check | Attempted Full Delete without selecting a delete reason | Hard stop: delete blocked until a valid delete reason code is selected | Only Cancelled Reason shown; proper delete reason codes absent; block not enforced | Medium |
| 13 | WF-03 | Delete PR | Delete block when approval flag set | Attempted to delete a PR with an approval flag (FirstApp/SecondApp/ThirdApp = Y) | Delete should be blocked with a lock message when any approval flag is set | Approval-based delete block not functioning — deletion proceeds despite approval flags | High |
| 14 | WF-03 | Delete PR | Delete block when PR linked to enquiry | Attempted to delete a PR linked to an enquiry record (po_enql) | Delete blocked with message: PR is linked to an enquiry | Enquiry-link check not implemented — PR deleted without the required block | High |
| 15 | WF-04 | View Modal | Field labels and column names | Opened View modal for a saved PR | All data visible with correct label names and column headers | Details shown but label names and column details not correct — labels mismatched or missing | Medium |
| 16 | WF-04 | View Modal | Order Type field label | Opened View modal and checked Order Type field caption | Field labeled Order Type with correct value | Caption shows Indent Type instead of Order Type | Medium |
| 17 | WF-04 | View Modal | Cost Centre field | Opened View modal and looked for Cost Centre field | Cost Centre visible in the header area | Cost Centre field is not shown in the View modal | Medium |
| 18 | WF-04 | View Modal | Approval level indicators | Opened View modal for an approved PR and checked approval level details | Each completed approval level shows approver name and approval date; pending = blank | Approval level details not shown at all in the View modal | High |
| 19 | WF-04 | View Modal | LPO Date & LPO Supplier columns | Opened View modal and checked LPO columns in line items grid | LPO Rate, LPO Date, and LPO Supplier all present in the grid | Only Last PO Rate available — LPO Date and LPO Supplier columns missing | Medium |
| 20 | WF-05 | PR Print | Sub-Cost Centre in print header | Printed a saved PR and checked Sub-Cost Centre in the header | Sub-Cost Centre (PO_PRH.SUBCOST) should appear in the print header | Sub-Cost Centre not shown in print header. Saved at item level not header — design mismatch | Medium |

FSD Baseline: M01 PR Form FSD v2.3 — CEO-approved 17 April 2026   |   Prepared by: Abinandan N (KalSofte)   |   CEO Demo: Saturday 2 May 2026