# AI (Claude) Review Process Gate

## Executive Governance Summary

Document Reference: SPINRISE-ARPG-v1.0-EX

Prepared by: Abinandan N, Fullstack Developer — SPINRISE

Issued to: CEO

Classification: Internal — Management Circulation Only

## 1. Executive Summary

SPINRISE development operates under a mandatory quality checkpoint — the AI Review Gate — positioned between development completion and IST (Implementation Support Team) testing. This gate uses Claude AI as a structured review assistant to compare the delivered build against the CEO-approved Functional Specification Document (FSD) and approved UI/UX designs before any test cycle begins.

The AI Review Gate is not a replacement for human review. It is a structured pre-check tool that accelerates the reviewer’s ability to identify gaps, inconsistencies, and missed requirements early — before they reach IST, UAT, or production.

Core governance principle: No module proceeds to IST testing unless the AI Review Gate is completed, findings are resolved, and the Technical Lead certifies the build as cleared.

### What This Gate Prevents

| Without AI Review Gate | With AI Review Gate |
| --- | --- |
| IST discovers FSD deviations during testing | Deviations caught before IST begins |
| Screen labels, decimals, date formats inconsistent | Validated against approved FSD before handover |
| Missing business rules found late in delivery | Identified during structured pre-IST review |
| Rework cycles extend delivery timelines | Corrections made before IST — not during |
| CEO reviews builds with residual defects | CEO receives IST-cleared, gate-passed builds |

## 2. Where the AI Review Gate Fits — Full Delivery Lifecycle

[1. FSD — CEO Approved]
           │
           ▼
  [2. UI/UX Blueprint — CEO Approved]
           │
           ▼
  [3. Development]
     (Frontend + Backend + Database — parallel)
           │
           ▼
  ┌─────────────────────────────┐
  │   AI REVIEW GATE            │  ◄── This document governs this stage
  │   (Pre-IST Validation)      │
  └─────────────────────────────┘
           │
     ┌─────┴─────┐
     │           │
  [CLEARED]  [NOT CLEARED]
     │           │
     │      Developer fixes → Re-review
     │
     ▼
  [4. IST Testing]
  (Muthuvel / Palanivel — Implementation Support Team)
           │
           ▼
  [5. UAT — Customer Acceptance]
  (JAT Spinning Mill / SCMTS)
           │
           ▼
  [6. Deployment Approval — TL + CEO Sign-off]
           │
           ▼
  [7. Production Go-Live]
           │
           ▼
  [8. Production Monitoring — Post-Live Review]

Gate rule: The AI Review Gate is mandatory. No module skips it. No exceptions without written CEO approval.

## 3. Six Validation Domains — What the AI Review Covers

The AI assistant reviews six structured areas during the gate. Each produces a written finding report before handover.

| Domain | What Is Checked |
| --- | --- |
| FSD Compliance | Every screen, field, label, and business rule in the delivered build is compared against the CEO-approved FSD section by section |
| UI/UX Standards | Screen layout, label casing, decimal precision, date formats, colour coding, and button labels are verified against the approved Blueprint |
| Business Workflow | Approval chains, status transitions, and business process sequences are validated against FSD workflow specifications |
| Data Validation Rules | Mandatory fields, numeric constraints, duplicate prevention, and input validation are checked against FSD-defined rules |
| Navigation & Accessibility | Screen flow, tab order, keyboard navigation, and mobile responsiveness are reviewed against Blueprint standards |
| Reporting & Print Output | PDF and Excel outputs are verified for field accuracy, decimal precision, and layout against FSD report specifications |

Domain-specific examples from SPINRISE M01 (Purchase Requisition):

- PR approval chain validated: Requestor → Department Head → Store Manager → Purchase Manager

- Yarn quantity decimals verified: 3 decimal places as per FSD Rec #12

- PO approval status transitions reviewed: Draft → Submitted → Approved → Rejected → Cancelled

- Shift allocation screen validated against approved FSD workflow

- Gate entry confirmation rules checked against business logic specification

- Rate history display verified for correct Item-Supplier-Date sort order

## 4. Business Impact — Measurable Outcomes

The following metrics reflect the expected impact of the AI Review Gate on SPINRISE delivery quality and speed, based on the M01 PR Form pilot experience and industry ERP delivery benchmarks.

| Metric | Before AI Gate | After AI Gate | Improvement |
| --- | --- | --- | --- |
| IST defect leakage per module | 35–50 defects | < 10 defects | ~75% reduction |
| FSD compliance gaps found in IST | 8–12 per cycle | 1–2 per cycle | ~85% reduction |
| Review cycle duration | 4–5 days (manual) | 1–2 days | 60% faster |
| UI deviation issues at CEO review | Frequent | Minimal | Significant |
| Developer rework after IST | High (2–3 cycles) | Low (0–1 cycle) | Fewer iterations |
| IST test cycle duration | 5–7 days | 3–4 days | ~40% faster |
| Delivery confidence at handover | Medium | High | Structured assurance |
| Cost of late defect correction | High | Low | Earlier = cheaper |

Cumulative effect: Each module that passes through the AI Review Gate reaches IST in a higher-quality state. IST spends less time finding structural defects and more time validating real business scenarios. CEO receives builds that have already been systematically verified — not builds being tested for the first time.

## 5. AI Scope, Limitations, and Human Override

### What Claude AI Does in This Process

Claude AI is used as a structured review assistant — it accelerates the developer’s ability to compare a large FSD document against a delivered build systematically and at scale.

- AI reads approved documents and helps reviewers identify structured gaps

- AI generates formatted finding reports that reviewers then evaluate

- AI follows governed prompt templates — not open-ended analysis

### What Claude AI Does NOT Do

| AI Does Not | Because |
| --- | --- |
| Independently approve any build for deployment | Final authority rests with TL and CEO |
| Replace IST business scenario testing | AI cannot simulate real operational workflows |
| Validate business domain nuance | Domain expertise remains with IST and Management |
| Provide legal, financial, or compliance signoff | These require human professional judgement |
| Access live production systems or databases | AI operates only on documents provided by the developer |
| Make autonomous decisions | Every AI output is reviewed and verified by a human before action |

### AI Limitations — Acknowledged Governance Risks

| Risk | Mitigation |
| --- | --- |
| AI may miss contextual business nuance | TL review of all AI findings before IST handover |
| AI output may be incomplete or inaccurate | Developer verifies every finding against FSD independently |
| AI has no access to historical operational data | IST team validates real-world business scenarios separately |
| AI cannot detect logic errors outside FSD scope | Code review by TL remains a parallel mandatory step |
| AI responses are advisory, not authoritative | No build is cleared based on AI output alone |

Override rule: If the Technical Lead or IST Team determines that an AI finding is incorrect, the human decision takes precedence. AI output is a structured starting point — not a final verdict.

## 6. Security and Confidentiality Controls

SPINRISE development involves proprietary ERP business logic, customer data structures, and CEO-approved FSD specifications. The following controls govern AI usage to protect intellectual property.

| Control | Rule |
| --- | --- |
| Internal usage only | Claude AI is used exclusively within the Kalpatharu Software Ltd development environment — not on external or public platforms |
| No live data shared | No customer records, production database content, or live system data is shared with AI during any review |
| FSD confidentiality | FSD documents used in AI review sessions are internal-only. No FSD content is published, exported, or stored outside authorised systems |
| Source code protection | Only relevant code sections are shared with AI for review purposes. Full codebase is not exposed |
| Prompt governance | All AI review prompts follow the standard templates defined in the Operational Manual (SPINRISE-ARPG-v1.0-OPS). Ad-hoc prompting on FSD content is not permitted |
| Session confidentiality | AI review session outputs (finding reports) are stored in the project repository under access-controlled paths — not shared externally |
| No AI training on ERP data | Claude AI (via Anthropic Claude Code) does not use session inputs for model training. ERP data does not leave the local review environment |

## 7. Governance Rules

The following rules are mandatory for all SPINRISE module deliveries:

- Gate is mandatory. No module proceeds to IST without a completed AI Review Gate finding report.

- CEO-approved FSD is the baseline. AI review compares against the countersigned FSD only. No informal specifications or verbal instructions are used as review baseline.

- Critical and High findings must be resolved. All findings classified Critical or High must be corrected and re-verified before IST handover. Medium and Low findings are logged and scheduled.

- TL certifies handover. The Technical Lead signs off on the IST handover checklist. Developer self-certification is not accepted.

- Re-review after corrections. If corrections are made following AI review findings, the relevant domains must be re-reviewed before clearance.

- AI assists, humans decide. No deployment, no production approval, and no IST clearance is based on AI output alone. Human verification is always the final step.

- Prompt templates are governed. All AI review sessions use the standard prompt framework defined in the Operational Manual. Deviations require TL approval.

- Findings are documented. Every AI Review Gate session produces a written finding report. Reports are stored in the project repository with the module version and date.

## 8. Document Control & Version Governance

| Field | Detail |
| --- | --- |
| Document Title | AI (Claude) Review Process Gate — Executive Governance Summary |
| Reference | SPINRISE-ARPG-v1.0-EX |
| Version | 1.0 |
| Date Issued | 13 May 2026 |
| Prepared by | Abinandan N, |
| Reviewed by | Sasikumar R, Technical Lead |
| Approved by | CEO, Kalpatharu Software Ltd |
| Review Cycle | Quarterly, or when FSD process changes |
| Document Owner | Technical Lead — SPINRISE |
| Retention Period | Minimum 3 years from issue date |
| Companion Document | SPINRISE-ARPG-v1.0-OPS (Operational Manual — Dev/IST use) |
| Classification | Internal — Management Circulation Only |

### Version History

| Version | Date | Author | Change Summary |
| --- | --- | --- | --- |
| 1.0 | 13 May 2026 | Abinandan N | Initial issue — Executive Governance Summary |

## 11. Conclusion

The AI Review Gate is a structural quality control that makes SPINRISE module delivery more predictable, more consistent, and more aligned with CEO-approved specifications at every release.

It does not change who owns quality. The Technical Lead owns gate clearance. IST owns test sign-off. The CEO owns production approval. What changes is the quality of the build that reaches each of those owners — because structured gaps and deviations are resolved one stage earlier, at a fraction of the cost of fixing them later.

This is not a technology initiative. It is a delivery discipline.

This document is the Executive Governance Summary. The companion Operational Manual (SPINRISE-ARPG-v1.0-OPS) contains the detailed validation checklists, prompt framework, and step-by-step developer workflow for Dev and IST use.

End of Document — SPINRISE-ARPG-v1.0-EX Kalpatharu Software Ltd — Internal Use Only